## Slide 1: HIGH-LEVEL Project TIMELINE
NJ-DHS: Provide contact list to schedule user interviews (Done)
NJ-DHS: Schedule walk through of staging for early next week (Done)
NJ-DHS: Identify primary point of contact for project (Done)
NJ-DHS: Walkthrough of OneApp
NJ-DHS: Provide OneApp data fields and source code
USDS: Conduct user interviews (NJ to participate)
Both: Review and discuss design direction
Both: Determine USDS dev & testing environment
Both: Finalize analytics approach
Both: Begin to identify test cases, scenarios, and testing participants
Both: Communications and training for SNAP outreach workers and community-based organizations
Both: Finalize launch plan (e.g. no Friday deployments)
Both: Closely monitor OneApp use and performance post-launch
Both: Determine if there are any “hot fixes”
Both: Determine next phase of engagement
Week 1
Kickoff + Tech Overview
Week 2
User Interviews + Design
Week 3
Prototype + Usability Testing
Week 4
Design Revisions + Coding
Week 5
UAT + QA
Week 6
Roll-out + Launch
Weekly Syncs